AN AI POWERED SOFTWARE-BASED FIRE DETECTION SYSTEM FOR CCTV PLATFORMS.

FiremeX  -  TRACEABILITY MATRIX

SYSTEM FUNCTIONAL TESTING

| Project | FiremeX |
| --- | --- |
| Document | Maps requirements forward to design and test cases to ensure every requirement is built and tested. |
| Prepared By | Jayashini Jayaweera |

# 1. Purpose

This Traceability Matrix ensures every functional and non-functional requirement of the FiremeX project has at least one corresponding test case, giving full test coverage visibility and enabling impact analysis when requirements change.

# 2. Status

| Status | Meaning |
| --- | --- |
| Covered | A test case exists, was executed, and passed |
| Partial | A test case exists but either failed, was blocked, or only indirectly verifies the requirement |
| Open | A test case exists and a defect/finding against it remains unresolved |
| Not Covered | No test case currently exists for this requirement - a genuine coverage gap |

# 3. Traceability Matrix

| Req ID | Category | Description | Status | Priority | Remarks |
| --- | --- | --- | --- | --- | --- |
| REQ-FD-001 | Detection | Detect open flame in daylight, clear camera view |  | Critical | - |
| REQ-FD-002 | Detection | Detect smoke without visible flame (early-stage fire) |  | Critical | - |
| REQ-FD-003 | Detection | Detect fire in low-light/IR night conditions |  | Critical | - |
| REQ-FD-004 | Detection | Handle multiple simultaneous fire events across cameras | Partial | Critical | Detection works; downstream relay failed (DEF-021) |
| REQ-FD-005 | Detection | Detect fire/smoke in adverse weather (rain, fog, snow) | Not Covered | High | Gap: no test clip/dataset exists for this condition |
| REQ-FD-006 | Detection | Raise detection within defined response-time threshold | Partial | Critical | No dedicated latency-per-detection test case exists |
| REQ-FD-007 | Detection | Support minimum/maximum detection zone per camera FOV |  | Medium | Gap: zone-boundary test case not designed |
| REQ-FD-008 | Detection | Report confidence score with every detection event | Not Covered | Medium | Gap: not explicitly asserted in any test case |
| REQ-FD-009 | Detection | Support manual fire-drill / test-mode trigger (no real alert escalation) | Not Covered | Medium | Gap: feature referenced in UAT_03 only informally |
| REQ-FD-010 | Detection | Avoid false positives (sun glare, steam, fog, red objects) | Covered | High | - |
| REQ-FD-011 | Detection | Maintain detection accuracy when camera view is partially occluded | Not Covered | High | Gap: no occlusion dataset/test case |
| REQ-AL-001 | Alerting | Send SMS/Email alert on confirmed detection | Covered | Critical | - |
| REQ-AL-002 | Alerting | Send push notification to mobile app | Not Covered | Medium | Gap: Firebase sandbox exists but no test case executed |
| REQ-AL-003 | Alerting | Dashboard shows visual + audible alert on detection | Not Covered | High | Gap: implied by UAT_03 but no formal system test case |
| REQ-AL-004 | Alerting | Alert payload includes camera ID, timestamp, snapshot | Partial | High | Verified inside TC_007; needs its own assertion-level test case |
| REQ-AL-005 | Alerting | Escalate unacknowledged alerts per SLA | Covered | High | - |
| REQ-AL-006 | Alerting | Support configurable multi-tier escalation chain | Not Covered | Medium | Gap: only single-tier escalation tested |
| REQ-UI-012 | Dashboard | Operator can acknowledge alert and add remarks | Covered | Medium | - |
| REQ-UI-020 | Dashboard | Historical incident search and video playback | Covered | Medium | - |
| REQ-UI-021 | Dashboard | Live view of all camera feeds with online/offline status | Partial | High | Covered informally in UAT; no formal functional test case |
| REQ-UI-022 | Dashboard | Export incident report as PDF/CSV | Not Covered | Low | Gap: feature not yet test-designed |
| REQ-INT-002 | Integration | Integrate with building fire alarm panel relay | Partial | Critical | Fails under simultaneous events (DEF-021, Open) |
| REQ-INT-003 | Integration | ONVIF camera auto-discovery and onboarding | Not Covered | Medium | Gap: onboarding workflow not tested |
| REQ-INT-004 | Integration | Integration with Building Management System (BMS) | Not Covered | Low | Gap: not in current release scope; track for v1.1 |
| REQ-SYS-007 | Reliability | Graceful handling of camera feed disconnection | Covered | High | - |
| REQ-SYS-011 | Reliability | System recovery after power/network outage | Partial | High | Blocked in Cycle 1 due to environment issue (DEF-025); re-test pending |
| REQ-SYS-012 | Reliability | Automatic camera reconnection retry logic | Not Covered | Medium | Gap: retry/backoff behavior not explicitly tested |
| REQ-SYS-013 | Reliability | System self-monitoring / heartbeat health check | Not Covered | Medium | Gap: no test case for heartbeat failure alerting |
| REQ-SEC-004 | Security | Role-based access control for configuration functions | Covered | High | - |
| REQ-SEC-010 | Security | Encrypt video stream in transit (TLS/RTSPS) | Covered | Critical | Fixed after SEC-01 finding; re-tested and verified |
| REQ-SEC-011 | Security | Session auto-expiry after inactivity | Covered | High | Fixed after SEC-02 finding; re-tested and verified |
| REQ-SEC-012 | Security | IP allow-listing for fire panel relay API | Open | Critical | SEC-03 - unresolved at time of last security report |
| REQ-SEC-013 | Security | Rate-limiting / brute-force protection on login | Open | Medium | SEC-05 - unresolved at time of last security report |
| REQ-SEC-014 | Security | Incident video download links must expire | Not Covered | Low | SEC-06 - deferred to next release, no fix yet |
| REQ-SEC-015 | Security | Secure password storage (salted hashing) | Covered | High | Verified as positive finding in Security Test Report |
| REQ-PERF-001 | Performance | Support 64 concurrent camera streams at ≤5s alert latency | Covered | Critical | - |
| REQ-PERF-002 | Performance | Define scaling guidance concurrent streams | Partial | Medium | 128-stream run exceeded SLA; documented as scaling guidance, not a pass |
| REQ-NFR-003 | Performance | Maintain ≥99.5% uptime over sustained operation | Covered | High | One unplanned restart logged as ENV-007 for follow-up |
| REQ-PRIV-001 | Privacy/Compliance | Display CCTV/fire-monitoring notice signage at premises | Not Covered | High | Gap: no test case; process/compliance control, needs audit-style verification |
| REQ-PRIV-002 | Privacy/Compliance | Enforce defined data retention periods with auto-deletion | Not Covered | Critical | Gap: no automated test validating retention-expiry deletion jobs |
| REQ-PRIV-003 | Privacy/Compliance | Support data subject access/erasure requests workflow | Not Covered | High | Gap: no test case for DSR intake-to-fulfillment process |
| REQ-PRIV-004 | Privacy/Compliance | Archive confirmed incident data for 1 years with integrity checks | Not Covered | High | Gap: archival job and checksum validation untested |
| REQ-PRIV-005 | Privacy/Compliance | Secure/cryptographic erasure at end of retention or on request | Not Covered | Critical | Gap: deletion verification (incl. backups) not tested |
| REQ-PRIV-006 | Privacy/Compliance | Breach notification workflow within regulatory SLA (e.g., 72 hrs) | Not Covered | High | Gap: no simulated breach-notification drill performed |
| REQ-PRIV-007 | Privacy/Compliance | System captures video only - no audio recording | Not Covered | Medium | Gap: no test case confirming audio channel is disabled/absent |
| REQ-PRIV-008 | Privacy/Compliance | Log every view/export/download of video or incident data | Not Covered | High | Gap: audit-logging completeness not independently verified |
| REQ-CFG-002 | Configuration | Configurable detection sensitivity threshold | Covered | Medium | - |
| REQ-CFG-003 | Configuration | Configurable per-client data retention (within policy max) | Not Covered | Medium | Gap: linked to REQ-PRIV-002; no test case yet |

# 4. Coverage Summary

| Status | Count | % of Total |
| --- | --- | --- |
| Covered | 16 | 33.3% |
| Partial | 7 | 14.6% |
| Not Covered | 23 | 47.9% |
| Open | 2 | 4.2% |

# 5. Gap Analysis & Recommended Actions

| Gap ID | Area | Affected Requirement(s) | Risk | Recommended Action |
| --- | --- | --- | --- | --- |
| GAP-01 | Privacy/Compliance | REQ-PRIV-001 to 008 (entire category) | High | Design and execute compliance test cases: retention auto-deletion, DSR workflow, archival integrity check, breach-notification drill, audio-disable verification, audit-log completeness |
| GAP-02 | Detection | REQ-FD-005, 007, 008, 009, 011 | High | Build adverse-weather and occlusion datasets; add confidence-score assertions; add test-mode trigger test case |
| GAP-03 | Security | REQ-SEC-012, 013, 014 (SEC-03, 05, 06 open/deferred) | Critical/Medium | Prioritize fix for SEC-03 (IP allow-listing) before next release; schedule SEC-05/06 for upcoming sprint |
| GAP-04 | Integration | REQ-INT-002 (DEF-021 open) | Critical | Fix relay queuing defect and re-execute TC_010/TC_006 combined scenario |
| GAP-05 | Reliability | REQ-SYS-011 (TC_015 blocked), REQ-SYS-012, 013 | High | Resolve environment script issue (DEF-025), re-test TC_015, design reconnection/heartbeat test cases |
| GAP-06 | Alerting/UI | REQ-AL-002, 003, 006, REQ-UI-021, 022 | Medium | Add formal test cases for push notifications, dashboard audible alert, multi-tier escalation, and report export |
| GAP-07 | Performance | REQ-PERF-002 | Medium | Either formally cap supported scale |